| Activity | Predecessor | Duration | Earliest Start | Earliest Finish | Late Start | Late Finish | Slack |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | n/a | 7 |  |  |  |  |  |
| B | n/a | 5 |  |  |  |  |  |
| C | A | 3 |  |  |  |  |  |
| D | B | 5 |  |  |  |  |  |
| E | C | 4 |  |  |  |  |  |
| F | C, D | 4 |  |  |  |  |  |
| G | E, F | 3 |  |  |  |  |  |
| H | G | 1 |  |  |  |  |  |

Fill in the table, find the critical path and duration.