3. Construct a Gantt chart and project network for the following set of activities, compute the length of each path in the network, and indicate the critical path:

Activity			Activity Predecessor				Time (months)

1				___						4

2				___						7

3				1						8

4				1						3

5				2						9

6				3						5

7				3						2

8				4,5,6						6

9				2						5