What is the minimum cost of crashing the following project by 4 days?

|  | Normal | Crash Time | Normal | Crash | Immediate |
| --- | --- | --- | --- | --- | --- |
| Activity | Time (days) | (days) | Cost | Cost | Predecessor(s) |
| A | 6 | 5 | $ 900 | $1,300 | — |
| B | 8 | 6 | 300 | 800 | — |
| C | 4 | 3 | 500 | 700 | — |
| D | 5 | 3 | 900 | 1,900 | A |
| E | 8 | 5 | 1,000 | 1,900 | C |

$