|  |
| --- |
| **Reading Assignment:** PMI, chap. 6  |
|

|  |  |
| --- | --- |
|      | **Assignment Type:** Discussion Board   **Deliverable Length:** 6-8 paragraphs    **Points Possible:** 50   **Due Date:** 3/10/2013 11:59:59 PM  CT    The Discussion Board (DB) is part of the core of online learning. Classroom discussion in an online environment requires the active participation of students and the instructor to create robust interaction and dialogue. Every student is expected to create an original response to the open-ended DB question as well as engage in dialogue by responding to posts created by others throughout the week. At the end of each unit, DB participation will be assessed based on both level of engagement and the quality of the contribution to the discussion.At a minimum, each student will be expected to post an original and thoughtful response to the DB question and contribute to the weekly dialogue by responding to at least two other posts from students. The first contribution must be posted before midnight (Central Time) on Wednesday of each week. Two additional responses are required after Wednesday of each week. Students are highly encouraged to engage on the Discussion Board early and often, as that is the primary way the university tracks class attendance and participation.The purpose of the Discussion Board is to allow students to learn through sharing ideas and experiences as they relate to course content and the DB question. Because it is not possible to engage in two-way dialogue after a conversation has ended, no posts to the DB will be accepted after the end of each unit.The first set of the new product is scheduled to ship next week as part of a large-scale promotion. Fred, the product engineer, just came to you looking panicked. He was holding the box in which the product is shipped to the home sales representatives. (The packages going to the end-consumers will be inside the boxes.) He pointed out a blatant spelling error in the outer packaging. He is appalled at this error and feels that this will significantly reduce the quality of the product. Henry threatens to take the error to the CEO of Winsome if you don’t promise him that the error will be fixed before any product is shipped next week.This is the final packaging; the preliminary designs were signed off by Fred, you, and some others weeks ago. When you looked at those designs, you notice that the same mistake is there and no one caught it. You also notice that the picture used is no longer the most current picture of the product; this is due to some last minute production problems that resulted in some changes to the shape and color of the lids. You start to write up a discussion document you can bring to your regular status meeting tomorrow afternoon.Go to the Discussion Board and post a discussion. It should address the following questions:* What is the requested change? (Note: There may be more than one change.)
* What is the severity of this change?
* How does it impact each of the project parameters (scope, quality, risk, schedule, etc.)?
* What are at least 3 possible courses of action?
* What are the implications of each course of action?
* What is your recommendation?
* How will you respond to Henry’s threat?

Also discuss the following deeper issues:* What are the ethical ramifications for you as project manager regarding quality issues in your work or product? (Consider this both toward your client and toward the consumer.)
* When could quality issues become legal issues in project management?
* How do you, as a project manager, resolve or prevent ethical and legal issues of quality?

**In your own words, please post a response to the Discussion Board and comment on other postings. You will be graded on the quality of your postings.****For assistance with your assignment, please use your text, Web resources, and all course materials.****[Unit Materials](https://mycampus.aiu-online.com/courses/MGMT412/u4/hub1/hub.html%22%20%5Ct%20%22_blank)** Unit 4 Course Materials   |

 |
|  |
|

|  |  |
| --- | --- |
|      | **Assignment Type:** Individual Project   **Deliverable Length:** approx. 2-4 pages    **Points Possible:** 130   **Due Date:** 3/10/2013 11:59:59 PM  CT    Your team is working on the opportunity assessment when you are notified there will be room on the agenda of the senior executive monthly meeting for you to present your results. There is great excitement about this assessment, and the senior executives don't want to wait. As you didn’t anticipate getting in front of them until late next month, this is great news. Next month’s meeting is no longer an option for you because the agenda is being taken over by the results of an audit. Waiting two more months will not allow the company to take advantage of the current project’s timelines. However, the meeting is early next week, and you are less than one-half complete with the assessment activities as you planned them. * Revise your schedule for the opportunity assessment to be prepared for the meeting next week. You will not have access to any other resources; however, you might be able to negotiate the resources to be available for more than 20 hours this week and next.
* Justify your schedule changes, describing any tasks you are cutting, dependencies you are changing, resource allocations you are modifying, etc.
* Address the impact on the project parameters as a result of these changes.

**Please submit your assignment.** **For assistance with your assignment, please use your text, Web resources, and all course materials.****[Unit Materials](https://mycampus.aiu-online.com/courses/MGMT412/u4/hub1/hub.html%22%20%5Ct%20%22_blank)** Unit 4 Course Materials   |

 |
|  |
| **Unit Resources:**

|  |  |
| --- | --- |
|     |  [Encourage Success by Following PMI's Knowledge Areas](https://mycampus.aiu-online.com/Pages/ResourceTracker.aspx?r=20582) PMI knowledge areas for comprehensive project management  |
|     |  [Project Management Links](https://mycampus.aiu-online.com/Pages/ResourceTracker.aspx?r=17066" \t "_blank) Links to numerous sites related to the project management profession.  |
|     |  [Project Status Report Template](https://mycampus.aiu-online.com/Pages/ResourceTracker.aspx?r=26821" \t "_blank) The Project Status Report Template is used to document and report on project status. This template is designed for ongoing, scheduled use as the project proceeds. To access this template, type **project status report template** into the search box near the top of the page and click **Search**. The link to this resource will be first numbered results, (scroll paste the Ad links).  |
|     |  [Reforming Project Management > Collaboration](https://mycampus.aiu-online.com/Pages/ResourceTracker.aspx?r=21173" \t "_blank) Blog archive with information on collaboration and team building for project managers.  |
|     |  [The New Year’s Project Management DON’T DO List:](https://mycampus.aiu-online.com/Pages/ResourceTracker.aspx?r=20359" \t "_blank) Don'ts for project success.  |
|     |  [The Project Management Triangle](https://mycampus.aiu-online.com/Pages/ResourceTracker.aspx?r=10186) How schedule requirements fit into the project management process.  |

 |