There are 12 distinct operations involved in processing and shipping orders. Some can be performed at the same time as others, whereas others have to be performed in sequence- meaning, once can not take place before the other is completed.

Based on the information provided below, analyze the order-processing and shipping operations. Review the supplied data below and then answer the questions.

**Note – When reviewing the chart you will notice that PRECEDENCE (P) RELATIONSHIPS has a ** beside it, the explanation for this area is as follows:

(Tasks on the right of the < cannot begin until tasks on the left are completed)

# Task		Description		      Duration (in days)         P Relationships**

A	Order received / Entered in system		0.25			A < D

B	Decision, Fill from Warehouse OR

Direct ship from factory			0.50			B < C

C	Print pick ticket / order			0.30			C < H

D	Verify customer credit			0.35			D < G,E

E	Check / determine buyer discounts		0.15			E < F

F	Prepare invoice, enter in accts. receivable	1.00			F < K

G	Decision – mode of shipment and carrier	1.65			G < J

H	Pick order at warehouse			0.75			H < I

I	Pack and label shipment			1.20			  I < L

J	Notify carrier, prepare shipping documents	2.25			  J < L

K	Transmit copy of invoice to shipping dock	1.20			 K < L

L	Transport order to customer			3.50

- Arrange the tasks as shown above into cycle paths. HINT there are 3 path possibilities

- Identify the critical path?

- Which path is the quickest to complete?

- Considering your answers to questions 1 and 2 which path offers the best opportunities for reducing the order / ship processing cycle? Why?

- Since speed to the customer is the issue, should you source faster transportation or look at the identified paths for improvements?

- Realizing the chart doesn’t tell you how many workers are assigned to each task; are there any tasks that could be identified for reducing the number of employees assigned to them and if so where would you reassign them to?