You are planning the project to modify an existing product. Your analysis has come up with the following dollar amount for each negative and positive risk, as well as the total contingency/risk reserve that is appropriate.

| “Notional” WBS ID# | Risk description | Impact | Probability | Cost Calculations | Result (in dollars,) |
| --- | --- | --- | --- | --- | --- |
| 1.2.1 | If there is a delay in receipt of parts, then there will be a delay to the project. | $9,000 | 30 % |  |  |
| 2.4.3 | If price discounts can be negotiated, then the parts will cost less. | $10,000 | 20% |  |  |
| 3.2.1 | If the parts do not fit together when installed, then there will be increased reengineering costs. | $3,500 | 25% |  |  |
| 4.5.5.7 | If the manufacture of parts is simpler than expected then there will be a cost savings. | $2,500 | 30% |  |  |
| 5.6.7 | If there is a defect in the network design, then there re-design will be required. | $5,000 | 5% |  |  |
| 2.3.6 | If shipment of parts from the overseas vendor (only source identified for this part) is delayed, then the schedule will need to be slipped. | $11,500 | 30% |  |  |
| 7.5.8 | If the software development process can be leaned by prototype demos, then there will be an efficiency savings. | $1,700 | 22% |  |  |
| 4.3.2 | If Subcontractor X is late in server delivery, then the project schedule will slip. | $1,000 | 0% |  |  |
|  | Total contingency / risk reserve that you would request from the sponsor |  |  |  | $ |

What is the TOTAL dollar amount of contingency / risk reserve that you would request from the sponsor?