| Activity | Immediate predecessors | Activity Times (days) | Estimated activity time | Critical Path Activity |
| --- | --- | --- | --- | --- |
|  |  | a | m | b |  |  |
| A | - | 3 | 3 | 3 |  |  |
| B | - | 1 | 2 | 4 |  |  |
| C | B | 3 | 4 | 5 |  |  |
| D | A | 2 | 5 | 8 |  |  |
| E | A | 3 | 5 | 7 |  |  |
| F | C, E | 1 | 2 | 3 |  |  |
| G | F | 5 | 6 | 7 |  |  |