Fresh Fruit Project Introduction

MGT/437

University of Phoenix

December 22, 2008

Fresh Fruit Project Introduction

Vine Distribution is planning to expand its distribution competitiveness by introducing a new line of product for its customers that has a competitive advantage, not only for wholesale sales, but for the retail sales as well. With approximately 146,294 convenience stores in the United States alone (NACS, 2008), the potential market growth in the health food industry is huge. As a result, it is our purpose to join the ever growing industry of health foods by implementing a fresh fruit line that will be shipped to convenience stores across the country to our customers with bananas, grapes, and apples to address the growing demand for healthier breakfast choices for customers stopping for their morning coffee.

Statement of Work

Objective

To increase Vine Distribution sales by implementing a fresh fruit line to major convenience store chains; specifically, bananas, apples, and grapes, which will be launched into warehouses and on store shelves in a maximum of 180 days from project, begin date.

Background

The fast food industry has grown tremendously since its inception; however, recent trends have been towards fast foods that are healthy. We are in the business of servicing just that – a fast industry that services the convenience of people as well as their preferences for healthy foods. As a result, fruits are being introduced into the convenience store market and have continued to have wide spread acceptance.

Funding Constraints

Our current facilities are established with three areas in order to maximize distribution services, dry, cool, and frozen. It is our intent that the new line of products be ready and available for shipment within the budget of $500,000. This line of budget includes storage, shipment, inventory, and sales. Any amount above and beyond budgeted amount must be submitted to the CFO in writing.

Specifications

In order to satisfy the scope of the project, the specifications are broad and will be continued to drive the fresh fruit project over the next 180 days. Identified below are the main specifications clarified.

- Identify potential sales

- Maximize inventory while maintaining maximized shelf life of fresh fruit items.

- Determine and organize shipping and handling requirements

- Provide financial analysis including sales forecasting of fresh fruit sales

Potential Barriers

An expected conflict that may occur during the implementation of the project is the integrity of the fruit products during all phases of distribution from receiving, to warehousing and shipping. Fresh fruits must be stored and received at acceptable temperatures in order to ensure the freshness of the product and maximize shelf life. It is required that all personnel monitor and report receiving, warehousing, and shipping temperatures in order to ensure that the fruit is not compromised. Department managers are responsible for the data and reporting of such system failures.

Schedules

| 2008 Fresh Fruit Project |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No | Task | Start | End | Duration | 2008 | 2009 |
|  |  |  |  |  | Dec | Jan | Feb | Mar | Apr | May |
| 1 | Web Survey | 12/22/2008 | 4/30/2009 | 108 |  |  |  |  |  |  |
| 2 | Finances | 1/1/2009 | 5/7/2009 | 93 |  |  |  |  |  |  |
| 3 | Market Analysis | 1/14/2009 | 5/21/2009 | 90 |  |  |  |  |  |  |
| 4 | Optimization | 4/8/2009 | 5/21/2009 | 91 |  |  |  |  |  |  |
| 5 | Art Direction | 12/30/2009 | 5/27/2009 | 106 |  |  |  |  |  |  |
| 6 | Advertising | 12/30/2009 | 5/21/2009 | 102 |  |  |  |  |  |  |
| 7 | Presentations | 12/30/2008 | 3/14/2009 | 44 |  |  |  |  |  |  |
| 8 | Market Surveys | 1/1/2009 | 3/28/2009 | 62 |  |  |  |  |  |  |
| 2008 Business Prep |  |  |  |  |  |  |
| No | Task | Start | End | Duration | Q4-2008 | Q1-2009 |
|  |  |  |  |  | Dec | Jan | Feb | Mar |
| 1 | Initial Meetings | 12/21/2009 | 1/17/2009 | 20 |  |  |  |  |
| 2 | Preparations | 12/21/2009 | 3/17/2009 | 61 |  |  |  |  |
| 3 | Gather All Data | 12/21/2009 | 1/27/2009 | 26 |  |  |  |  |
| 4 | Scenarios & Meetings | 12/21/2009 | 3/17/2009 | 61 |  |  |  |  |
| 5 | Stakeholders | 12/21/2009 | 1/10/2009 | 15 |  |  |  |  |
| 5 | Meeting Minutes | 12/21/2009 | 1/31/2009 | 30 |  |  |  |  |
| 6 | Design/Print Preliminary | 12/21/2009 | 2/14/2009 | 40 |  |  |  |  |
| 7 | Gather Data | 12/21/2009 | 2/21/2009 | 45 |  |  |  |  |
| 8 | Revisions | 12/21/2009 | 3/17/2009 | 32 |  |  |  |  |
| 9 | Prepare Report | 12/21/2009 | 2/21/2009 | 45 |  |  |  |  |
| 10 | Cost Analysis Data Prep. | 12/21/2009 | 2/21/2009 | 45 |  |  |  |  |
| 11 | Cost Analysis Tech Prep. | 12/21/2009 | 1/30/2009 | 29 |  |  |  |  |
| 12 | Stakeholders 2 | 12/21/2009 | 1/31/2009 | 30 |  |  |  |  |
| 13 | Publish All Reports | 12/21/2009 | 3/11/2009 | 57 |  |  |  |  |

Organization chart

Background and Statement of Need

Vine Distribution Company was founded in 1998.  The challenge facing our company is the introduction of a fresh fruit line for grocery stores around the U.S. Our description model builds upon the strengths and wisdom of land-based cultures that have demonstrated the ability to survive and overcome adversity by retaining beliefs and values and recognizing the inevitability of cycles. The main problem that Vine Distribution Company faces is to get into the market for the introduction of our line of products. Some of the issues that we might be facing are the slotting fees that grocery stores charges to companies with new products and who want to see their products near the cash register. Another issue that might be presented is expired labels and consume-by dates.  Our product must be sold within 2 weeks. Lastly, there is the problem of controlled and consistent temperature.  Because our product needs to be maintained at a certain temperature in order to protect its freshness and integrity, we have to make sure that the fruit receives appropriate shipping and handling from our acquisition of the produce through the sale of the product to the customer.  Benefits of successful completion of this plan for an expanded product line include, of course, increased profit generated by higher sales and improved customer satisfaction with our company stemming from buyer perception of Vine Distribution as a company who listens to the buyer and cares about the customer.

Project Objectives

Vine Distribution Company’s ultimate goal is to meet the increasing demand of customers that request quick healthy food choices at supplied convenience stores. Our plan is to provide a line of produce that is fresh, inexpensive, and convenient. Vine Distribution Company intends to increase its competitive advantage by becoming one of the select few distribution centers that offers quality fresh produce to retail stores.  By providing fresh produce to stores all over the U.S., Vine Distribution Company will support the desire of our customers who are concerned about obesity as well as other diseases such as diabetes.  Since more and more consumers are requesting and expecting foods that support the current belief that exercise and eating healthy foods, such as fresh produce, can assist in lowering the risk of obesity, high cholesterol, heart attacks, and sometime diabetes, Vine Distribution Company will take advantage of this opportunity to cater to those consumers who frequent convenience stores.

Project Selection Criteria

Vine Distribution can increase their sales by introducing a new line of fresh fruit to major convenience stores chains.  However, before moving forward with a new product line idea, senior management would like to evaluate the sensitivity of the business financials. The first thing that Vine Distribution did was conduct a feasibility investigation to analyze the project’s capability of being completed within the budget of $500,000 from start to finish in 180 days. A scaling model has been used to determine the project selection criteria to introduce new fresh fruit (bananas, grapes, oranges) product into existing distributors and convenience store chains. The scale represents areas of top management, research, marketing, and production in which specific sub-criteria were used. The scale represents the validity of the projects cost, health, marketability, and easiness of top management requirements. Since Vine Distribution is in the distribution business and has a variety of other food line products, they selected in-house their subject matter experts (SMEs), lower level employees, and distributors to help with the feasibility and benefit-to-cost analyses (Kerzner, 2006).

| Vine Distribution Selection Criteria |  |  | Scale |  |  |
| --- | --- | --- | --- | --- | --- |
| Criteria | -2 | -1 | 0 | 1 | 2 |
| Top Management |  |  |  |  |  |
| Capital Requirements |  |  |  |  |  |
| Competitive Reaction |  |  |  |  |  |
| Return on Investment |  |  |  |  |  |
| Stockholder Impact |  |  |  |  |  |
| Research |  |  |  |  |  |
| Likelihood of Success |  |  |  |  |  |
| Knowledge Experience |  |  |  |  |  |
| Health Benefits |  |  |  |  |  |
| Project Cost |  |  |  |  |  |
| Availability of Personnel |  |  |  |  |  |
| Availability of Distributors |  |  |  |  |  |
| Marketing |  |  |  |  |  |
| Length of Product Life |  |  |  |  |  |
| Product Advantages |  |  |  |  |  |
| Suitability to Convenience Stores |  |  |  |  |  |
| Size of Market |  |  |  |  |  |
| Number of Competitors |  |  |  |  |  |
| Production |  |  |  |  |  |
| Process Ability |  |  |  |  |  |
| Training |  |  |  |  |  |
| Equipment Availability |  |  |  |  |  |
| Number of X's | 1 | 2 | 2 | 7 | 6 |
| Key: |  |  |  |  |  |
| 2 = Excellent |  |  |  |  |  |
| 1 = Good |  |  |  |  |  |
| 0 = Fair |  |  |  |  |  |
| -1 = Bad |  |  |  |  |  |
| -2 = Unacceptable |  |  |  |  |  |
| Score for New Product Line = |  |  |  |  |  |

The project to offer a new line of fresh fruit within the Vine Distribution Company has been evaluated as a blended addition to the companies other line of products. Since the feasibility observation is within line of being a likely success with their distributors and convenience store chains, a benefit-to-cost analysis has been conducted to validate will meet the financial and non-financial benefits (Kerzner, 2006). When Vine Distribution compared the benefits with the costs of their analysis they evaluated a few items. First, Vine Distribution was able to identify the current operating costs of their company with the cost of operating the additional product line of fresh fruit. Second, the company planned and reviewed the future period costs to add the new line of bananas, grapes and oranges within their existing warehouse and storage space. Lastly, Vine Distribution assumed the intangle costs that it may need to take into consideration to quantify the additional product line. It has such a small overhead to the existing other products and the turn around of the new products that it may not have any irrelevance to the decision making process of this project (Kerzner, 2006). Below is a chart of the feasibility study and benefit-cost analysis. This information provided the go ahead verdict to carry on with the project and the sign off of the top management team.

Feasibility Study and Benefit-Cost Analysis

| Vine Distribution | Feasibility | Benefit-Cost Analysis |
| --- | --- | --- |
| Basic Question | Can we add another product to existing product line? | Should we add this new product of fresh fruit to the existing product line? |
| Life-Cycle Phase | Preconception | Conceptual |
| Analysis | Qualitative | Quantities |
| Critical Factors for Go/No-Go Decision | Cost | Net present value |
|  | Healthy Quality | Internal rate of return |
|  | Market Ability | Return on investment |
|  | Easiness of Management | Probability of success |
|  | Economical | Reality of assumptions and constraints |
| Executive Decision Criteria | Strategic fit | Benefits exceed costs of margin |

These findings reflect that it would be a benefit and financial gain to Vine Distribution to accept the additional new product line. Some of these benefits are the ability to turn around this particular fresh fruit produce rapidly to avoid large quantities of inventory, fast revenue turn around time to keep accounts receivable down and cash high. The new line will allow a new image for Vine Distribution as it will allow consumers to grab a fresh health piece of fruit at their finger tips when they are paying for other purchases. The only thing left now is for the top management team to signs off on the project so they can assign the best project manager for the project.

Reference

Kerzner, Harold (2006). Project Management (9th ed.). Hoboken, New Jersey: John Wiley & Sons, Inc. Chapter 11, p. 30-34.

NACS. (2008) NACS ONLINE. Retrieved on December 21, 2008. from http://www.nacsonline.com/NACS/Pages/default.aspx

# Text boxes

Delivery Drivers

Dispatcher

Router

Transport

Manager

Warehouse

Analyzer

Merchandiser

Sales Associate

Sales Secretary

Researcher

Assistant Finance

Manager

Finance Secretary

Distribution

Manager

Sales

Manager

Financial

Manager

Project Manager