A project involving the installation of a computer system comprises eight activities.

The following table lists immediate predecessors and activity times (in weeks).

Activity    Immediate Predecessor            Time

A		-				3

B		-				6

C		A				2

D		B,C				5

E		D				4

F		E				3

G		B,C				9

H		F,G				3

- Draw a Project Network

- What are the critical activities

- What is the expected project completion time.