### EXERCISE 5

Using the data in the table, complete the following

- Draw a network diagram

- Perform the forward and backward pass : determine the ES, EF, LS and LF dates

- Determine and identify the critical path

- What is the duration of the project ?  Which activities have a float ?

- Develop a profile of the amounts to be spent per month based on your project schedule

- What is the total project budget at completion

| Activity | Predecessor | Duration | Total Cost |
| --- | --- | --- | --- |
| A | - | 5 | $5,000 |
| B | - | 10 | 10,000 |
| C | A, B | 7 | 7,000 |
| D | C | 12 | 12,000 |
| E | D | 15 | 15,000 |
| F | D, E | 12 | 12,000 |
| G | C, F | 8 | 8,000 |
| I | E, G | 9 | 9,000 |
| J | I | 10 | 10,000 |