Project Network
	ID
	Duration
	Finish-to-Start Predecessor
	Finish-to-Start Lag
	Additional Lag Relationships
	Lag

	A
	2
	None
	0
	None
	0

	B
	4
	A
	0
	None
	0

	C
	6
	A
	0
	Finish-finish C to F
	7

	D
	8
	A
	0
	None
	0

	E
	18
	B
	0
	Finish-finish E to G
	9

	
	
	C
	10
	
	

	F
	2
	D
	0
	None
	

	G
	5
	F
	0
	Start-start G to H
	10

	H
	5
	None
	0
	None
	0

	I
	14
	E
	0
	Finish-finish I to J
	5

	J
	15
	G, H
	0
	None
	


Exhibit 1 Example Project Network

[image: image1.jpg]B E: & H
ks 1
4 5 |
Lag5s
c i F " | :
 — I
8 | 7

Lag4

Lag8

Lag 10

| e o

LE:





