|  | Immediate |  | Activity Time Estimates |
| --- | --- | --- | --- |
| Activity Predecessors Optimistic Most Likely Pessimistic |
| A | - | 1 | 6 | 11 |
| B | - | 3 | 7 | 11 |
| C | A | 2 | 6 | 10 |
| D | B | 4 | 6 | 8 |
| E | C | 3 | 9 | 15 |
| F | D | 5 | 9 | 13 |