Refer to the information provided by the following table.  Draw the network, compute slacks, determine the critical path(s) and the duration of the project.

| Activity | Time (day) |
| --- | --- |
| Start Node | End Node |  |
| 1 | 2 | 3 |
| 1 | 3 | 6 |
| 1 | 4 | 2 |
| 2 | 5 | 7 |
| 2 | 6 | 0 |
| 3 | 6 | 2 |
| 4 | 6 | 4 |
| 5 | 6 | 9 |
| 5 | 8 | 4 |
| 6 | 7 | 8 |
| 7 | 9 | 3 |
| 8 | 10 | 1 |
| 9 | 10 | 5 |

Equation: Slack = LF (latest finish) – EF (earliest finish)