Given an auditing project with the following activities,

# Activity 	Standard Deviation 		Critical? 		Duration

a, add		2				yes			2

b, balance	1							3

c, count 	0				yes			4

d, deduct	3							2

e, edit		1				yes			1

f, finance	2							6

g, group 	2				yes			4

h, hold 	0				yes			2

Using the critical path, find:

- The probability of completing this project in 12 weeks (or less), as the client desires.

- The probability of completing this project in 13 weeks (or less).

- The probability of completing this project in 16 weeks (or less), the clients drop dead date.

- The number of weeks required to assure a 92.5 percent chance of completion, a guaranteed by the auditing firm.