The following network is a compressed representation of the prospectus of a start-up firm that plans to develop a new, bio-electronic computer chip.

Note that four activities, the biological elements, can start immediately.

Find:

- The critical path

- The earliest time to complete the project

- The slack on activities E, F, and H.

# Text boxes

START

END

A5

B3

C6

D7

E5

F6

G10

H8

I4