Using Earned Value Management Indexes as Team Development Factor and a Compensation Tool

ABSTRACT: The objective of this article is to present the main components of the development of a project team and the motivational characteristics inherent to team work. It also looks at an interrelation proposal between the earned value analysis and team development through the SPI and CPI indexes. These are obtained by tool use and team development models and the compensation and reward in the project. This reduces the subjectiveness of humans resource in the project evaluation. The article presents a brief report about team development and compensation policies, as well as an introduction to the earned value concept, aiming to align the approached concepts.

The project human resources area is one of the PMBOK Guide 2000 knowledge areas that managers and project teams have requested be given more attention [6].

As reported in the Guide, human resources project management includes the processes required to make the most effective use of the human resources involved with the project. It includes all project stakeholders: sponsors, customers, individual contributors and others. The main processes include the following.

* Organizational planning -identify, document and assign project roles, responsibilities, and the reporting relationships.

* Staff acquisition -make the required human resources be designed and work in the project.

* Team development -develop individual and group skills to increase project performance.

Figure 1 provides an overview of the processes according to each project phase. These processes interact with each other and with the process in the other knowledge areas. Each process may involve effort from one or more individuals, or groups, depending on the needs of the project.

Team development, as outlined in this article, involves an increase of the capability of the involved parties to contribute individually, as well as an increase of people capable of working as a team. Individual growth (managerial and technical) is the basis required to develop the team. This becomes crucial to the success of projects and becomes a key for the organization to accomplish its goals.

According to J. Fitz-Enz, each organization and each project is led by a combination of strengths and internal and external factors. These factors are the ones that make the organization unique, describing collectively how and why the organizational processes influence performance improvement. The internal factors are the ones determined by an organization and its project goals, while the external objectives are those determined by According to S.W. Flanes and Ginger Levin, performance problems that impede the team members to perform their activities successfully can be divided into the following.

* problems related to technical competency;

* problems related to relationship and communication; and

* problems related to time management and work habits [3].

Because of these problems, it is fundamental to have an impartial and objective performance evaluation process that besides addressing the mentioned problems, allows improvements in individual skills, team behavior, and individual and team competencies.

This impartial model directly reduces the subjectiveness of performance evaluation and increases the team motivation. According to the Adam's Equity Theory, people get motivated when they are treated in an equitable, impartial, and fair way [8].

Professional Compensation (Reward)

Some of the main tools available to increase performance are compensation and reward policies. These, according to PMI, are the formal actions that promote or reinforce desired behavior [6]. To be effective, such a system should make the link between performance and reward clear, explicit, and achievable.

According to G. Parker, J. McAdams and D. Zielinski, the reward models are designed to create a focus on specific goals or to celebrate and reward individuals or teams with diversified performance. To them, the reward models should meet individual, team and organization needs [5]. See the model shown in figure 3.

H.D. Shuster, said the bonuses always need to satisfy the individual and the team. If team satisfaction is neglected to satisfy an isolated individual, this process naturally generates dissatisfaction and demotivation. A higher reward can only be achieved when high team and individual performances are achieved, (see figure 4).

Earned Value Analysis

Earned value is focused on the relationship between incurred actual cots and the work performed on the project in a given time period. The focus is on performance obtained in comparison to what was spent to get it. [4]

Earned value is the evaluation between what was actually spent and what was budgeted, proposing that the value to be earned initially by an activity is the value budgeted for it. As each activity or task of a project is performed, the initial budgeted value for the activity starts to constitute the earned value of the project.

These concepts are based upon a 1997 Earned Value Implementation Guide from the US Department of Defense (DOD)[1] and on norm ANSI/EIA 748 of the American National Standards Institute. To formalize the concepts, a specific terminology was created. It is based on forecasted and actual costs, as well as earned value. The basic three elements of the earned value analysis include the following.

* BCWS (Budget cost of work scheduled)-is the value that indicates the budget portion that should be spent, taking into account the activity budget base line cost, allocation, or resource. BCWS is calculated as the budget base line cost divided into phases and cumulative up to the status date, or current date. It is the budgeted cost.

* BCWP (Budget cost of work performed) - is the value that indicates the budget portion that should be spent, taking into account the work performed up to the moment and the budget base line cost for the activity, allocation, or resource. BCWP is also called earned value.

* ACWP (Actual cost of work performed) -is the value that shows actual costs incurred from the work already performed by a resource or task up to the status date or project current date from financial inputs.

Once these three parameters are determined, the outcome analysis is obtained based on the correlation between values found for each one in a given status date, (See figure 5).

The correlation among BCWS, BCWP, and ACWP values allows one to rate project outcomes and to proceed with evaluations and future final cost forecasts.

To treat the ratio among BCWP and BCWS and ACWP parameters, there are the following indexes.

* SPI (Schedule Performance Index) - Division between the earned value (BCWP) and the budgeted base line cost (BCWS). SPI shows the conversion rate of the budgeted value in the earned value, (See equation 1).

An SPI ccjual to 1, indicates that the budgeted value was completely earned to the project. An SPI lower than 1, indicates that the project is being performed at a conversion rate lower than scheduled. In other words, the financial amount scheduled to be earned in the period was not achieved and the project is late. An SPI higher than 1, indicates that the project is earning outcomes in a speed higher than scheduled, i.e., it is advanced.

* CPI (Cost Performance Index) - Division between the earned value (BCWP) and the actual cost and (ACWP). CPI shows the conversion between the actual values spent by the project and the earned values in the same period,

A CPI that equals 1, indicates that the value spent by the project was completely earned to the project (project in the budget). A CPI lower than I7 indicates that the project is spending more than scheduled up to the moment. If the CPI is higher than 1, this indicates that the project is costing less than scheduled up to that moment.

Human Performance Index and Professional Evaluation Models

In order to allow the team to do evaluation and for project professionalism, a new index, called human performance index (HPI), was developed. This index consists of the relationship between the CPI and SPI, allowing the creation of an index that evaluates the accomplishment of the schedule and budget of the activities executed by the resources simultaneously.

In developing this article, the author studied several types of relationships between indexes (sum, average, product, etc.). However, because the nature of the two indexes differs from the complete percentage of the project, the composition of the indexes with complete percentages was chosen. The participation of schedule performance index in the beginning of the project is higher than the cost performance index, while at the end of project occurs an inversion in the participation of indexes, once the SPI tends to 1 (BCWP ? BCWS) with the termination of the project.

Where CPI = Cost performance index

SPI = Schedule performance index

%C = Project complete physical percentage

From the creation of this index, it is required to evaluate the HPI's. This is for not only the individual work outcome, but also the team work. It's in the team work in which the resource is an integral part of the project as a whole. Creating a final HPI that is the weighed average of these three indexes as shown in equation 4.

HPI^sub Final^ can be obtained from different strategies, starting from a strong focus on individual outcomes up to a balanced focus among the individual, team and project. A model of weight composition for different focuses is shown in figure 7.

It is important to emphasize that the resource, team and project HPI's are not obtained from CPI and SPI's work packages, but from the sum of the BCWS, BCWP and ACWP's resource activities and later from the formula application, CPI=BCWP/ACWP and SPI = BCWP/BCWS.

Example

To illustrate index development, consider a project composed of 20 different work packages to be performed by five resources in two teams. Resources 1, 2, and 3 belong to Team A and the resources 4 and 5 to Team B, respectively. In figure 8, a distribution of the resources in the work packages is shown.

At a given time period, the project the package performance inputs were evaluated. The results are shown in figure 9, with BCWS, BCWP and ACWP inputs for each work package.

From the crossing of each package with resources used in them, the HPI of each one of the resources was obtained, as well as the HPI of each one of the teams, and the total HPI of the project. This is shown in figure 10.

If you combine the results of figure 11 with the ones of figure 7, you can obtain the final HPI of each resource from the individual, team, project focus, and the balance focus among the three parameters. These results are shown in figure 12. From these values, one can determine the outcomes of each one of the resources and its contribution for the project and team outcome. An example of this is shown in figure 13.

In this example, resources 1 and 3 showed a performance lower than their team and project; resource 2 showed a higher individual performance. However, in analyzing its team, its performance was damaged by a weak performance of resources 1 and 3. Resources 4 and 5 had high performance, increasing the performance of Team B. The project performance was lower than the 4 and 5 resources performance and Team B. This was because the members of Team A lowered the global performance by their weak individual performances.

The main objective of this article was to present an evaluation of the human resources and teams through a more direct mathematical model than the subjective evaluation by the project manager. Besides, bonuses and reward policies may be directly connected to the indexes causing a more transparent mechanism of the distribution of project outcomes

However, some cautions have to be taken in using this kind of evaluation. First, when the executer is not responsible for overseeing the budget, he/she can have his/her performance compromised by, as an example, weak performance of the procurement team. Secondly, this mathematical model may not be deterministic, i.e., the only one to represent the truth of the work outcome of the project resource. Once they are completely mathematical, they may not evidence subjective human aspects inside the team work.