| SYSTEM DEVELOPMENT Tasks | Stage Completion Date | Deliverable | Deliverable Completion Date |
| --- | --- | --- | --- |
| PLANNING STAGE | 23/11/06 | Proposal In-Progress Review (CDSI) WBS Quality Assurance Plan In Stage Assessment (QA) Exit Planning Stage (DOE) | 16/11/06 18/11/06 19/11/06 20/11/06 22/11/06 23/11/06 |
| PREPARATION STAGE | 30/11/06 | Select Development Environment Acquisition and Installation Plan Functional Requirements Doc. Concept of Operations In Stage Assessment (QA) Exit Preparation Stage (DOE) | 24/11/06 26/11/06 28/11/06 28/11/06 29/11/06 30/11/06 |
| SOFTWARE DESIGN STAGE | 11/12/06 | Design Entities/Dependencies Logical Model Table Structures Database Schema Functional Design Document Screen Designs & Demonstration In-Progress Review (CDSI) Security Plan System Test/Acceptance Plan Conversion Plan In-Stage Assessment (QA) Exit Software Design Stage (DOE) | 01/12/06 02/12/06 03/12/06 04/12/06 05/12/06 06/12/06 07/12/06 08/12/06 09/12/06 10/12/06 11/12/06 11/12/06 |
| PROGRAMMING AND INTEGRATION STAGE | 14/12/06 | Site Installation In-Progress Review (CDSI) System Documentation (draft) In-Stage Assessment (QA) Exit Programming/Integration Stage | 12/12/06 12/12/06 13/12/06 14/12/06 14/12/06 |
| SYSTEM TESTING AND ACCEPTANCE STAGE | 21/12/06 | Training and Testing In-Stage Assessment (QA) System Documentation (final) In-Progress Review (CDSI) Exit Testing/Acceptance Stage (DOE) | 15/12/06 20/12/06 20/12/06 21/12/06 21/12/06 |
| Finish | 21/12/06 |  |  |