# The Project 1

Project Management:  Enlarging and Repairing a Daycare Center

By: David L. Myers

December 8, 2006

MGT210-0605A-06

# The Project 2

Project Management:  Enlarging and Repairing a Daycare Center

What are the project objectives?

- To enlarge and repair a daycare center where children are cared for in a group away from their homes for all or part of the day.

- To meet the needs of customers’ expectations of service.

List the deliverables.

- A daycare center that offers the best service among competitors and other premium organizations.

- Establishment of service standards that are unparallel.

Identify the milestones of the project.

- Understand the existing structure

- Understand the business of competitors

- Propose a Construction Plan

- Propose a Temporary residence place

- Approval from Departmental Heads

- Approval from HR

- Approval from Head of the Organization

- Final approved Plan and proceed of Construction

List the technical requirements.

- Understanding the technical structure of the organization.

- Understanding the business structures of competition.

- Understand the costs involved

What are the limits and exclusions?

- The Plan may involve unpredicted costs and resources.

- The new center will need more staff.

Identify the Project Priorities.

- Find the temporary replacement Center

- Prepare a tender for the Design and Construction Plan for a state-of-the-art center

- Meeting safety regulations and standards

Create a Work Breakdown Structure.

| WBS | Project Activities |
| --- | --- |
| 1 | Understand Current Structure |
| 1.1 | Review Current Center and find temporary Replacement center |
| 1.2 | Review with HR Head |
| 2 | Understand the structures of competition |
| 2.1 | Review plans from competing firms |
| 2.2 | Review secondary data sources |
| 2.3 | Review with consultancy firms |
| 3 | New Construction Plan |
| 3.1 | Review areas or location |
| 3.2 | Prepare the Construction Plan |
| 3.3 | Propose new Plan |
| 4 | Approval from Departmental Heads |
| 4.1 | Communicate proposed plan to Departmental Heads |
| 4.2 | Receive feedback from Departmental Heads |
| 4.3 | Make changes in Compensation and Incentive Plan based on feedback from Departmental Heads |
| 5 | Approval from Senior Management |
| 5.1 | Communicate proposed plan to HR Head |
| 5.2 | Receive approval from HR Head |
| 5.3 | Communicate proposed plan to CEO |
| 5.4 | Receive approval from CEO |
| 6 | Organize the Tender process |
| 6.1 | Send letters to tenders |
| 7 | Proceed with the Plan |

Create a Responsibility Matrix.   
The responsibility of the key people involved in the project is as follows:

HR Head Receive approval from HR Head HR Manager Review Current Situation Review with HR Head Review structure from competing firms Review secondary data sources Review with HR consultancy firm Review areas or location Propose new Plan Communicate proposed plan to Departmental Heads Make changes in Plan based on feedback from Departmental Heads Communicate proposed plan to HR Head Communicate proposed plan to CEO Send letters to tenders Proceed with Plan CEO Receive approval from CEO Dept Head Receive feedback from Departmental Heads

References

- Gido & Clements, (2006), Successful Project Management, 3rd edition, Thompson Southwestern, The Thompson Corp., USA, retrieved on 12/07/2006.

- Solution By OTA 103992, Vinh (Vincent), Dang, PhD (IP) Submitted on Dec 08, 2006 from http://www.brainmass.com