- Which of the following best exemplifies a project?

  - producing computer monitors

  - setting up the stage for a traveling musical production

  - processing insurance claims

  - writing a new textbook on project management

  - monitoring test results

- Gantt Charts are used to:

  - communicate project schedule information

  - schedule project tasks

  - help managers measure performance

  - all the above

- The WBS s typically used to:

  - to define a baseline for project performance measurement and control

  - to define the project schedule

  - to identify the logical person to be the project sponsor

  - all the above

- The project plan is used to:

  - coordinate all project planning documents

  - improve management’s general skills

  - guide a project’s execution and control

  - both a and c

  - none of the above

- Time management includes:

  - estimating how long it will take to complete the work

  - developing an acceptable project schedule

  - ensuring timely completion of the project

  - all the above

- The project schedule is not used to determine:

  - the starting and finishing dates of the activity

  - occasional changes to the activities

  - the total float of activities

  - the project’s budget

- Which technique shows external dependencies best?

  - activity-on-arrow diagramming

  - activity-on-node diagramming

  - PERT diagramming

  - none of the above

- The following technique can be used in the analysis of risk in a project:

  - PERT

  - CPM

  - Monte Carlo

  - all of the above

- An important output of the risk response development process includes:

  - a risk management plan

  - contingency plan

  - reserves

  - all the above

  - both a and c

10.

|  | Year 1 | Year 2 | Year 3 | Year 4 |
| --- | --- | --- | --- | --- |
| Costs | $ 5,000,000 | $ 1,000,000 | $ 1,000,000 | $ 1,000,000 |
| Benefits | $ 0 | $ 2,000,000 | $ 4,000,000 | $ 4,000,000 |

- The payback for the project occurs in year:

  - 1

  - 2

  - 3

  - 4

ii. The net present value of the project is:

- ($ 160,000)

- $ 340,000

- $ 570,000

- $ 640,000

- $ 1,360,000

iii. The project return on investment is:

- (2.4%)

- 7.7%

- 8.5%

- 13.60%

- 20.00%